## Slide 1: The Tank Game
A presentation of the progress of the project
Developed by:
Bishruti Siku
Nitish Dhaubadel
Iksha Gurung
Pranay Pradhanga
Sandip Sahani

## Slide 2: About the project
Development of Multiplayer interactive “Tank” game
Why Tank Game?
    Fun and Interactive
    Help in developing programming skills
    Understanding the game development process
    Working as a team and team coordination.

## Slide 3: Concept of the game
Based on Nintendo’s 1980 console game BATTLE CITY

## Slide 4: Our game
Main Story :
  Consists of 4 players, 2 player form a team.
  Each team has their seal.
  Main objective of the game is to protect your seal and destroy others.
  The destroyer wins.

## Slide 5: Our game
A Snapshot

## Slide 6: Resources used
Resources Used | For
Dev Cpp 4.9.9.2 | A free open source IDE based C/C++ Compiler
Simple Direct media Layer(SDL) | A free open source game development library programmed in C
Microsoft Paint, Macromedia Flash and Adobe Photoshop | Design of Game Graphics
Abyss Wave Editor | Designing and Editing game music and sound effects

## Slide 7: Overview of project plan
TASK WEEK | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Game Analysis and Design |  |  |  |  |  |  |  |  |  | 
Graphics and Sound Programming |  |  |  |  |  |  |  |  |  | 
File Handling |  |  |  |  |  |  |  |  |  | 
Event handling and player control |  |  |  |  |  |  |  |  |  | 
Packaging and testing |  |  |  |  |  |  |  |  |  | 
Division of game development aspects
Five aspects of game development
Weekly evaluation of task completed
Gantt Chart
TASK COMPLETED
TASK REMAINING
Week 1 starts from – March 14, 2010 Project deadline : June 14, 2010

## Slide 8: Current gantt chart standings…
Week | Task accomplished
1 | Designed first level of the game
2 | Created graphics for game Worked on collision detection
3 | Collision detection continued. File handling to read the level file. Introduced bullets
4 | Bullets destroying the wall Collision detection continued.
5 | Successful Implemented Collision detection. Created welcome screen for the game
6 | Finally able to resolve the inter player collision issue. Added sound and music to the game.

## Slide 9: Major Task Accomplished so far…
Design of a level map.
Firing bullets and destruction of objects
Main welcome screen
Collision detection

## Slide 10: Level Map
Store the information of a particular game level in a file.
Load a particular level from the file using file-handling.
Provides user with the option to play at different levels.
011011011011000111110101010101011110
LEVEL FILE
LEVEL INFORMATION
GAME LEVEL
LOAD

## Slide 11: Sample Level File
1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1
1 0 0 0 0 0 2 2 2 2 0 0 2 2 2 2 2 0 2 0 0 1
1 0 2 2 2 1 1 2 0 1 0 1 2 0 1 0 0 2 1 2 0 1
1 0 0 2 2 0 0 0 0 2 0 0 0 0 1 1 0 2 0 0 0 1
1 2 2 0 1 1 0 0 0 1 2 0 2 0 0 0 0 1 0 2 2 1
1 6 2 0 2 0 0 0 0 2 2 0 2 0 2 2 0 0 0 2 5 1
1 2 2 0 1 2 0 0 0 0 2 0 0 0 2 0 2 1 0 2 2 1
1 0 0 0 0 0 0 2 1 0 2 0 2 0 0 0 2 2 0 0 0 1
1 0 1 2 0 2 0 2 0 2 1 0 0 0 1 2 1 2 2 1 0 1
1 0 2 0 0 2 0 2 2 0 1 0 2 2 1 2 0 2 2 2 0 1
1 0 0 0 1 0 2 0 2 0 2 2 2 0 0 0 0 0 0 2 2 1
1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1 1
WALL
PLAYER 2 Seal
BRICK
EMPTY SPACE
PLAYER 1 SEAL
Information in level file

## Slide 12: Firing Bullets
Each player is assigned a bullet to fire.
One bullet can be fired at one time.
The collision of bullet with :-
  Player – Kills the Player
  Wall – Nothing happens
  Bricks – Bricks cracks, on three hits it explodes
  Seal – Same as Bricks
BULLET
A PLAYER FIRING BULLET TO A WALL

## Slide 13: Welcome Screen
The main welcome screen for the game
To provides user with various game play options.
Interfaced with buttons, uses mouse click for response.
Snapshot of main welcome screen

## Slide 14: Collision Detection
Collision()
Check_Collision()
Check_Player_Collision()
B
A
B
A
B
A
COLLISION DETECTED
COLLISION DETECTED
OBJECT B is detected
Object B is returned.

## Slide 15: Collision Detection
Objects for which collision is to be detected
Determine the dimension of each objects
Conditions for collision detection
Collision detected

## Slide 16: Collision Detection
It was a major problem in the game development process.
In Game, the collision is detected using following 3 main functions
Function name | Purpose | Returns
Collision(object A, Object B) | The main purpose of the function is to detected collision between given two objects | True or False
Check_Collision(Object A , Direction) | It checks if object A encounters any object in the direction specified | Returns the first object that is located in the specified direction
Check_Player_Collision(Player 1 , Player 2, Direction) | Check whether the two players are colliding in the given direction | True or False

## Slide 17: Tasks Remaining
Incorporate two more users for the completion of the game central idea.
Add some minute special effects to game. Like bullet fire.
Implement Score management and Hall of Fame using file handling.
Add more feature to the welcome screen. Like Sounds and Controls setup.
Enable two players and four players game play mode.

## Slide 18: Thank you…
Any questions?